# Developer Action Checklist – Hub & Marketplace

### Priority Key

- P1 – Critical: Blocks core functionality; must be fixed before release.

- P2 – High: Major UX/consistency issues; impacts usability but not core function.

- P3 – Medium: Improvements or refinements; enhances user experience.

- P4 – Low: Cosmetic/optional enhancements.

## 1. Homepage & Navigation

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Mobile alignment (Notice Board card off-center) | Center the “Notice Board” category on mobile | P3 | Adjust CSS layout for Pixel 7 and similar devices |
| Search bar removed | None; change confirmed | P4 | Maintain current layout |
| Video & main navigation cards | Maintain current layout | P4 | Ensure video is centered and cards remain prominent |
| Top menu spacing | Keep spacing | P4 | No edits needed |
| Lower homepage sections | No edits needed | P4 | Maintain standard listing template |

## 2. Listing Pages

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Property listing layout | Maintain current layout | P4 | No edits needed |
| Single listing page layout | Maintain current layout | P4 | No edits needed |

## 3. Dashboard / Posting Issues

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| PNG image uploads <5MB fail | Investigate backend/image handling; enable PNG upload and successful property posting | P1 | Fix file type handling and upload validation; ensure posting completes without error |

## 4. Hub Section

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Community creation flow | Ensure back-end logic aligns with front-end creation and access code requests | P1 | Verify DB API calls, data saving, and front-end fetch for new communities |
| Highlight mandatory fields | Optional: make fields red | P3 | CSS update for mandatory field visibility |
| Design & structure | Maintain current layout | P4 | Four sections remain visually distinct |

## 5. Hub Dashboard / Admin Panel

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Admin label shows as “Hub Member” | Update label to clearly show “Admin”; refine visibility of admin-only panels | P2 | Front-end role detection and label update |
| Activity logs show unrelated posts/messages | Investigate back-end filtering; ensure logs are community-specific | P1 | Add proper filtering for logs to display only relevant community data |

## 6. Front-End / Back-End Communication

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Community feed & discussion forum | Ensure posts/announcements are visible on front-end after success | P1 | Verify API calls and front-end state updates |
| Community chat & private messages | Debug messaging system; ensure delivery and display | P1 | Fix WebSocket/API handling and UI refresh |
| Events & bookings | Standardize success messages and icons | P2 | Consistent message color/emoji formatting |

## 7. UI/UX Inconsistencies

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Color themes inconsistent (green, blue, red) | Harmonize colors; use red only for errors, neutral for success | P2 | Update CSS for Hub sections |
| Request-to-join button state | Change to “Requested” after submission; prevent multiple clicks | P2 | Front-end button state update with back-end confirmation |
| Overall navigation / flow | Ensure clarity for user roles and messaging | P3 | Minor tweaks to labels and instructions |

## 8. Back-End / Front-End Communication Bugs

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Posts, marketplace items, issues not displayed | Ensure front-end fetches and displays all back-end data | P1 | Debug API calls, state management, and caching |
| Emergency alerts not visible; success messages green | Make alerts visible; standardize colors (critical = red, success = neutral) | P1 | Adjust back-end/front-end messaging logic |
| Access codes not visible; purpose field mandatory; dashboard freeze | Show codes on front-end; remove mandatory “purpose”; fix dashboard stability | P1 | Front-end rendering for access codes, form validation update, fix repeated login/logout issue |

### Summary of Critical Action Points (P1)

- Fix front-end/back-end sync for posts, issues, marketplace items, alerts, chat, and messages.

- Correct activity logs to display only community-specific actions.

- Enable PNG uploads and successful property posting.

- Ensure access codes generate correctly, visible to users, and dashboard remains stable.

## 1. Back-End / Front-End Sync Issues

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Posts, issues, marketplace items not displaying | Ensure front-end fetches and renders all back-end data correctly | P1 | Debug API calls, state management, caching; verify real-time updates |
| Emergency alerts not visible | Standardize alert handling; ensure visibility on front-end | P1 | Update front-end rendering and color coding; critical alerts = red, success = neutral |
| Access codes not visible | Show access codes on front-end; make flow testable | P1 | Correct API call to fetch/display codes; make codes shareable and usable |

## 2. UI / UX Consistency

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Message colors inconsistent | Standardize success/error colors across Hub | P2 | Success = neutral/blue, Critical/Error = red; harmonize across all sections |
| Request-to-Join button | Update state after submission; prevent duplicates | P2 | Button shows “Requested” after click; block duplicate success messages |
| Community membership counts | Correct total members and pending join request display | P1 | Fix back-end queries and front-end rendering for accurate member counts |
| Dashboard / page freeze | Review session handling, refresh, state management | P1 | Prevent freezing after repeated operations or multiple refreshes |

## 3. Login / Dashboard / Redirection

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Users remain on Sign-in page after login | Fix login redirection | P1 | Ensure session recognition and redirect to dashboard after login |
| Dashboard freezes on repeated login/logout | Stabilize session handling | P1 | Fix front-end session state and back-end session expiry |
| Unexpected logout behavior | Ensure proper post-logout redirection | P2 | Redirect users to appropriate page (Sign-in or homepage) |

## 4. Community Search / Join Flow

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Search requires button click | Implement real-time search | P2 | Search results appear as user types |
| Search is case-sensitive | Make search case-insensitive | P2 | Modify query/filter logic for front-end and back-end |
| Misleading instructions for admins | Correct displayed messages | P2 | Ensure admin sees appropriate instructions; remove “Contact admin” when unnecessary |

## 5. Access Codes

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Purpose field mandatory but redundant | Make field optional | P3 | Update form validation logic |
| Access codes not visible / unusable | Ensure visibility and usability | P1 | Front-end fetch/display; back-end checks for sharing and usage |

## 6. Minor / Optional UI Improvements

| Issue/Area | Action | Priority | Expected Fix |
| --- | --- | --- | --- |
| Message and success/error consistency | Harmonize colors and format | P3 | Minor CSS updates across sections |
| Dashboard load inconsistencies | Review page refresh and state | P3 | Optimize front-end state handling for smoother UX |

## 7. Summary of Critical Action Points

P1 – Critical Bugs

- Front-end/back-end sync failures: posts, issues, alerts, access codes.

- Dashboard access, login redirection, and session handling failures.

- Pending join requests and membership counts not visible in admin panel.

P2 – UX / UI Enhancements

- Standardize success/error message colors.

- Fix request-to-join button state handling.

- Improve search responsiveness and make case-insensitive.

P3 – Optional / Medium Improvements

- Remove unnecessary mandatory fields (access code purpose).

- Minor dashboard UX refinements, page refresh handling.