Nijahomzs Deployment Finalization Guide

Pending client inputs, client-side actions, and go-live checklist

Prepared for client handover | 2 May 2026

| Current Status | The latest Nijahomzs code updates are deployed on the server. The website, main app process, onboarding worker, content worker, and analytics worker are running. The remaining items are mostly external keys, account access, QR connection, billing/quota, and final live testing. |
| --- | --- |

# 1. What Is Already Completed

Website deployment on the VPS is active and responding on https://nijahomzs.com.

Smart listing form is implemented with image compression, S3 upload, image preview, remove, and reorder support.

Ordered S3 image URLs are saved into Firestore after the user chooses the final image order.

Price suggestion API is live and can suggest a price range from existing listing data.

QR code display is available for listings, with copy/share/download actions where supported.

WhatsApp direct contact buttons are standardized and analytics tracking is connected.

WhatsApp onboarding queue, claim links, opt-out suppression, and worker throttling are implemented.

KYC, WhatsApp OTP flow, admin approvals, blog/content dashboard, internal ads, and analytics workers are implemented at code level.

# 2. Items We Need From the Client

Please provide these items securely. Do not send secret keys in public chats. Use a private password manager, encrypted note, or a secure shared document with restricted access.

| Area | What the client should provide | Why it is needed | Priority |
| --- | --- | --- | --- |
| WhatsApp / Evolution API | Confirm the official WhatsApp number for Nijahomzs. The client must also scan the WhatsApp QR code when the secure manager page is ready. | Required for WhatsApp OTP, onboarding messages, claim messages, and test sends. | Critical |
| Evolution Manager Access | Choose the subdomain for the manager panel, for example whatsapp.nijahomzs.com or manager.nijahomzs.com. | This lets the client open the manager dashboard remotely and scan the QR without SSH access. | Critical |
| DNS Access | Create or allow us to create an A record for the chosen manager subdomain pointing to the VPS IP. | Needed before SSL and public manager access can work. | Critical |
| Firebase / Firestore Billing | Confirm that Firebase billing is enabled and Firestore quota is sufficient. | The worker logs showed Firestore quota limits earlier. Billing/quota must be stable before automation is scaled. | Critical |
| Google Maps API Key | Provide a browser key with Places API and Maps JavaScript API enabled, restricted to nijahomzs.com. | Needed for address autofill in the smart listing form. Without it, users can still type addresses manually. | High |
| Flutterwave Live Keys | Provide live public key, secret key, encryption key, webhook hash/secret, and confirm the Flutterwave account is approved. | Needed for live paid promotions, ad campaign payments, and payment verification. | High |
| S3 / Storage Confirmation | Confirm the active S3 bucket, region, and production credentials are correct and still valid. | Needed for image upload reliability and production file storage. | High |
| Admin Emails | Provide the final list of emails that should have admin access. | Needed to avoid giving admin access to the wrong account. | High |
| Buffer / Social Posting | Provide Buffer API key and connected profile IDs for Facebook, Instagram, and X. | Needed only if auto social posting should go live. | Medium |
| AI Blog Generation | Provide Gemini API key only if the client wants AI-generated blog drafts. | WhatsApp onboarding does not need AI now. Gemini is only for blog/content automation if enabled. | Optional |
| Legal / Compliance Text | Confirm opt-out wording, privacy policy wording, and any WhatsApp consent language. | Needed for safe outreach and compliance. | High |

# 3. What the Client Must Do From Their Own PC or Mobile

Step 1: Connect WhatsApp

Open the Evolution Manager link when provided, select the Nijahomzs instance, and scan the QR code using the official WhatsApp phone. Keep the phone online until the connection shows active.

Step 2: Confirm DNS

If the client controls the domain, add the requested A record for the manager subdomain. Example: whatsapp.nijahomzs.com -> VPS IP.

Step 3: Approve Firebase quota/billing

Open Firebase Console, confirm billing is enabled, and check Firestore usage limits. This prevents automation workers from stopping because of quota errors.

Step 4: Test the listing flow

Login as a normal user, create one property listing, upload images, reorder them, save, and confirm the cover image order is correct.

Step 5: Test QR and WhatsApp contact

Open the listing detail page, scan the QR code with a phone, and click the WhatsApp contact button to confirm the message opens correctly.

Step 6: Test payment flow

Use Flutterwave test/live mode as agreed and complete one promotion or ad payment. Confirm the transaction appears in the admin dashboard.

Step 7: Test KYC

Submit KYC documents as a user, request the WhatsApp OTP, verify the code, then ask an admin to approve or reject the submission.

Step 8: Final approval

After the above tests pass, confirm that the system can be switched from limited testing to normal production usage.

# 4. What Is Pending Before Full Production Launch

| Pending item | Is the website blocked? | What happens if not done? | Owner |
| --- | --- | --- | --- |
| Evolution QR connection | No, website still works | WhatsApp OTP and onboarding messages will not send live. | Client + Developer |
| Firebase quota/billing check | Partially | Automation can fail or pause if Firestore quota is exceeded. | Client |
| Google Maps API key | No | Address autofill will not work, but manual address entry still works. | Client |
| Flutterwave live configuration | No | Paid promotions and ad payments cannot be fully tested live. | Client + Developer |
| Buffer social profiles | No | Blog/social auto-posting will remain disabled. | Client |
| Gemini API key for blog drafts | No | AI blog draft generation will remain disabled; manual blog/admin content can still be used. | Optional |
| Final browser QA | Yes for sign-off | We cannot confirm production readiness without testing real user journeys. | Client + Developer |

# 5. How to Share the Required Information Safely

Do not send API secret keys in WhatsApp groups or public project chats.

Use a password manager share link, encrypted note, or a private document shared only with the developer account.

For DNS changes, the safest option is to let the client make the record from their domain account while the developer provides the exact record values.

For QR scanning, the client should scan from their own mobile phone using the official WhatsApp number.

After setup, remove temporary access that is no longer needed.

# 6. Final Go-Live Checklist

[ ] Website opens successfully on https://nijahomzs.com.

[ ] A normal user can register, login, and create a property advert.

[ ] Images upload to S3, compress first, preview correctly, and keep the selected order.

[ ] Listing QR code opens the correct public listing URL.

[ ] WhatsApp contact button opens the correct message.

[ ] WhatsApp OTP sends successfully through the connected Evolution instance.

[ ] Claim link flow works from WhatsApp -> login/signup -> claim advert.

[ ] Admin can approve or reject KYC with a reason.

[ ] Flutterwave payment initializes and verifies successfully.

[ ] Advertising dashboard and analytics dashboard show real data after testing.

[ ] Blog and market insights pages are visible and do not publish AI content without admin approval.

[ ] Client confirms the system is ready for production traffic.